

**Report of the infrastructures and works implemented on Deliverable D 4.1.1**

Within the framework of Package 4.1 of the program, the following administrative stages preceded the implementation of the package:

• The no. 17/2020 Technical study by the Department of Environment & Greenery

• The entire project file was submitted to the Forestry Directorate and the statutory committee should be set up (Government Gazette 206/30.01.2017 issue B'), in order to give the relevant consent regarding the content of the Technical Study.

• A programming contract was signed with the Ministry of Environment & Climate Change on 10/12/2020, to enable the implementation of the project as the areas proposed under package 3.1.4 fall under a special protection regime.

After all the administrative stages were completed, an open tender was held to select a bidder for the specific work package following the contract no. 137296 – 23/12/2020 of pre-auction control approval. The relevant declaration bears protocol number 6860/26-02-2021 of the Municipality of Drama.

After the contractor of work package D4.1 was appointed, he proceeded to implement the described actions of the relevant technical study.

More specifically, the following tasks were carried out:

• Environment cleaning works (e.g. cleaning of grasses and bushes in Thea places, removal of bulky materials, removal of old and damaged playgrounds).

• Maintenance work on existing Thea wooden structures (e.g. Repair-scraping-spattling-painting kiosk, bench, table benches, and Forestry type fencing).

• Supply of new wooden equipment as below:

* Country side table (165x180x80cm -LxWxH)
* Hexagonal Wooden Pavilions with a 2 m sitting side with a table
* Wooden hexagonal gazebo table
* Forestry type wooden benches
* Wooden Reception Signs covered with a canopy
* Wooden direction signs in the form of an arrow with a stake
* Supply and installation of asphalt tile.



The project is implemented in the framework of INTERREG V-A “Greece-Bulgaria 2014-2020” Cooperation Programme and is co-funded by the European Regional Development Fund (ERDF) and by national funds of the countries participating in the Programme.